Should be done:
-          The interface for seeing the amount due for each account, the ability to choose a payment method and select an amount to pay per account, plus the ability to add a contribution and display a transaction fee (if either is allowed or required), along with the ability to choose a payment date, should be able to be in place.
-          Hopefully, the login bug has been resolved.
-          The payment date dropdown should only allow business days to be selected.

The following are things that need to be completed, that you likely do not have enough information for yet:

1.       The ability to calculate a percentage based transaction fee, and get the exact same result the website would get.  I have built a function for this and exposed it as a webmethod.  It is called “CalculateTransactionFee” and takes in the total amount being paid, the contribution amount, the discount amount, the business ID, and the payment method id, returning the transaction fee amount.
2.       The ability to make a payment.  The function is called “InitiatePayment”.  You’ll have to take a look at the webservice description for all the parameters and what the types are, but here are some of the important pieces:
a.       authenticationHash – you get this after the login has occurred as a return from the ValidateLogin function, and it’s needed for all calls after that function has been called.
b.      businessId – this was gotten from the VendorList call, and is “vendorId” in the ValidateLogin function
c.       customerNumber – this is included in the information returned from the ValidateLogin function
d.      accountPaymentArray – this needs to be created by you, with the following pieces of information filled out: the AccountNumber and the AmountPaid for that account number.
e.      contributionAmount – should be obvious where to get this
f.        paymentDate – should either be the date entered by the user in the app – which should default to today’s date.
g.       paymentMethodId – should be the payment method chosen by the user
h.      ccv2 – this is the card code, and should be entered in by the user if the select a credit card as a payment method.
i.         Out parameter xmlReceipt – this will return the information you need to display if the payment was successful.
j.        The function returns a string, and if it is not blank, an error description is contained in that string and should be displayed to the user.
3.       Please go ahead and get this tested using checking and savings accounts for now.  You can also use the fake credit card Rick gave you to test credit cards.

Let me know if you need any more information, and let me know the status of the project when you get the chance.